# Appendix

# Appendix 1: (Extraction from the Contract)

# Appendix A: Description of the Services (Terms of Reference)

# Appendix B: Reporting Requirements

# Appendix C: Key Personnel and Sub-Consultants

Appendix 2: List of Bridges (As of December 2011)

| List of Thruway Bridges (As of December 2011) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Jurisdiction | Package | Bridge No. | Km | Bridge Length (include wing) | Bridge Type | Girder Type |
| Danang | PKG 1 | 1 | KM001+173 | 39.9 | OP | PC I girder |
|  | KM000+000 | 2 | KM001+619 | 737.6 | LRB | PC I girder |
|  | KM008+000 | 3 | KM002+510 | 175.1 | LRB | PC I girder |
|  |  | 4 | KM005+623 | 109.0 | LRB | PC I girder |
|  |  | 5 | KM007+929 | 18.9 | OP | PC Slab beam |
| Quang | PKG 2 | 6 | KM009+361 | 24.9 | CB | PC Slab beam |
| Nam | KM008+000 | 7 | KM009+852 | 175.1 | LRB | PC I girder |
|  | KM016+880 | 8 | KM010+271 | 82.0 | VD | PC I girder |
|  |  | 9 | KM010+882 | 109.0 | LRB | PC I girder |
|  |  | 10 | KM011+904 | 142.1 | VD | PC I girder |
|  |  | 11 | KM012+639 | 82.0 | ORB | PC I girder |
|  |  | 12 | KM013+031 | 30.9 | CB | PC Slab beam |
|  |  | 13 | KM013+205 | 130.1 | VD | PC I girder |
|  |  | 14 | KM013+626 | 33.9 | OP | PC Slab beam |
|  |  | 15 | KM014+054 | 109.0 | LRB | PC I girder |
|  |  | 16 | KM014+120 | 27.9 | OP | PC Slab beam |
|  |  | 17 | KM014+710 | 21.9 | OP | PC Slab beam |
|  |  | 18 | KM015+171 | 109.0 | VD | PC I girder |
|  |  | 19 | KM016+549 | 109.0 | LRB | PC I girder |
|  | PKG 3A | 20 | KM017+662 | 960.3 | MRB | Box |
|  | KM016+880 |  |  |  |  |  |
|  | KM018+100 |  |  |  |  |  |
|  | PKG 3B | 21 | KM018+319 | 82.0 | VD | PC I girder |
|  | KM018+100 | 22 | KM018+608 | 58.0 | VD | PC I girder |
|  | KM021+500 | 23 | KM018+857 | 82.0 | VD | PC I girder |
|  |  | 24 | KM019+217 | 21.9 | OP | PC Slab beam |
|  |  | 25 | KM019+330 | 42.9 | VD | PC I girder |
|  |  | 26 | KM020+198 | 100.2 | MRB | Box/I girder |
|  | PKG 4 | 27 | KM021+800 | 129.9 | ORB | PC I girder |
|  | KM021+500 | 28 | KM023+395 | 60.2 | ORB | PC I girder |
|  | KM032+600 | 29 | KM023+935 | 39.9 | OP | PC I girder |
|  |  | 30 | KM024+875 | 79.8 | ORB | PC I girder |
|  |  | 31 | KM025+373 | 28.8 | OP | PC I girder |
|  |  | 32 | KM028+015 | 21.9 | VD | PC Slab beam |
|  |  | 33 | KM028+909 | 24.9 | OP | PC Slab beam |
|  |  | 34 | KM029+555 | 76.0 | SB | PC I girder |
|  |  | 35 | KM032+070 | 21.9 | VD | PC Slab beam |
|  |  | 36 | KM032+511 | 30.9 | OP | PC I girder |
|  | PKG 5 | 37 | KM034+157 | 76.0 | VD | PC I girder |
|  | KM032+600 | 38 | KM035+488 | 27.9 | OP | PC Slab beam |
|  | KM042+000 | 39 | KM036+421 | 58.0 | ORB | PC I girder |
|  |  | 40 | KM036+888 | 33.9 | SB | PC I girder |
|  |  | 41 | KM038+347 | 142.1 | LRB | PC I girder |
|  |  | 42 | KM039+645 | 175.1 | LRB | PC I girder |
|  |  | 43 | KM040+104 | 36.9 | CB | PC I girder |
|  |  | 44 | KM041+234 | 21.9 | OP | PC Slab beam |
|  | PKG 6 | 45 | KM042+189 | 58.0 | CB | PC I girder |
|  | KM042+000 | 46 | KM042+463 | 18.9 | OP | PC Slab beam |
|  | KM052+000 | 47 | KM042+723 | 30.9 | OP | PC Slab beam |
|  |  | 48 | KM043+656 | 33.9 | CB | PC Slab beam |
|  |  | 49 | KM044+435 | 58.0 | ORB | PC I girder |
|  |  | 50 | KM045+434 | 36.9 | SB | PC I girder |
|  |  | 51 | KM045+599 | 55.0 | CB | PC Slab beam |
|  |  | 52 | KM045+892 | 33.9 | LRB | PC I girder |
|  |  | 53 | KM047+920 | 142.1 | LRB | PC I girder |
|  |  | 54 | KM048+393 | 33.9 | CB | PC Slab beam |
|  |  | 55 | KM048+834 | 21.9 | OP | PC Slab beam |
|  |  | 56 | KM049+037 | 21.9 | OP | PC Slab beam |
|  |  | 57 | KM051+268 | 21.9 | OP | PC Slab beam |
|  | PKG 7 | 58 | KM054+114 | 42.9 | CB | PC I girder |
|  | KM052+000 | 59 | KM054+352 | 24.9 | OP | PC Slab beam |
|  | KM065+000 | 60 | KM054+932 | 76.0 | ORB | PC I girder |
|  |  | 61 | KM055+615 | 142.1 | LRB | PC I girder |
|  |  | 62 | KM057+091 | 33.9 | ORB | PC I girder |
|  |  | 63 | KM057+496 | 49.9 | OP | Super tee |
|  |  | 64 | KM058+255 | 139.9 | LRB | PC I girder |
|  |  | 65 | KM059+296 | 22.9 | OP | PC Slab beam |
|  |  | 66 | KM061+773 | 49.9 | OP | PC I girder |
|  |  | 67 | KM062+470 | 29.9 | ORB | PC I girder |
|  |  | 68 | KM063+673 | 21.9 | CB | PC Slab beam |
|  |  | 69 | KM063+786 | 42.9 | CB | PC I girder |
|  |  | 70 | KM064+377 | 31.9 | ORB | PC I girder |
|  | PKG A1 | 71 | KM065+907 | 82.0 | ORB | PC Slab beam |
|  | KM065+000 | 72 | KM066+285 | 24.9 | SB | PC Slab beam |
|  | KM081+150 | 73 | KM066+483 | 27.9 | OP | PC Slab beam |
|  |  | 74 | KM067+316 | 76.0 | ORB | PC I girder |
|  |  | 75 | KM067+535 | 30.9 | SB | PC I girder |
|  |  | 76 | KM068+155 | 44.9 | ORB | PC I girder |
|  |  | 77 | KM068+440 | 307.3 | LRB | PC I girder |
|  |  | 78 | KM070+385 | 70.0 | CB | PC I girder |
|  |  | 79 | KM071+023 | 27.9 | CB | PC Slab beam |
|  |  | 80 | KM074+170 | 30.9 | SB | PC I girder |
|  |  | 81 | KM074+264 | 27.9 | CB | PC Slab beam |
|  |  | 82 | KM075+185 | 44.9 | ORB | PC I girder |
|  | PKG A2 | 83 | KM081+367 | 39.9 | OP | PC I girder |
|  | KM081+150 | 84 | KM082+158 | 58.0 | OP | PC Slab beam |
|  | KM099+500 | 85 | KM082+333 | 82.0 | ORB | PC I girder |
|  |  | 86 | KM085+743 | 30.9 | OP | PC Slab beam |
|  |  | 87 | KM087+710 | 39.9 | CB | PC I girder |
|  |  | 88 | KM087+996 | 106.1 | LRB | PC I girder |
|  |  | 89 | KM090+466 | 226.5 | CB | PC I girder |
| Quang Ngai | PKG A3 | 90 | KM099+543 | 21.9 | OP | PC Slab beam |
|  | KM099+500 | 91 | KM101+826 | 24.9 | CB | PC Slab beam |
|  | KM110+100 | 92 | KM104+889 | 42.9 | CB | PC I girder |
|  |  | 93 | KM106+578 | 44.9 | CB | PC I girder |
|  |  | 94 | KM109+002 | 408.0 | MRB | Super tee |
|  |  | 95 | KM109+810 | 21.9 | OP | PC Slab beam |
|  | PKG A4 | 96 | KM110+253 | 27.9 | CB | PC Slab beam |
|  | KM110+100 | 97 | KM110+790 | 650.7 | VD | Super tee |
|  | KM124+700 | 98 | KM112+078 | 39.9 | OP | PC I girder |
|  |  | 99 | KM115+980 | 30.9 | SB | PC I girder |
|  |  | 100 | KM116+497 | 27.9 | OP | PC Slab beam |
|  |  | 101 | KM118+050 | 42.9 | CB | PC I girder |
|  |  | 102 | KM119+163 | 27.9 | OP | PC Slab beam |
|  |  | 103 | KM120+828 | 650.7 | CB | Super tee |
|  |  | 104 | KM121+011 | 39.9 | CB | PC I girder |
|  |  | 105 | KM122+778 | 150.9 | CB | Super tee |
|  |  | 106 | KM124+090 | 33.9 | OP | PC Slab beam |
|  | PKG A5 | 107 | KM125+385 | 710.2 | MRB | Box girder |
|  | KM124+700 | 108 | KM127+070 | 30.9 | CB | PC Slab beam |
|  | KM131+500 | 109 | KM127+192 | 27.9 | ORB | PC Slab beam |
|  |  | 110 | KM128+614 | 30.9 | OP | PC Slab beam |
|  |  | 111 | KM129+020 | 33.9 | OP | PC I girder |
|  |  | 112 | KM129+727 | 33.9 | OP | PC I girder |
|  |  | 113 | KM130+294 | 33.9 | CB | PC I girder |

# Appendix 3: List of Culverts (As of December 2011)

| List of Crossing Structures (As of December 2011) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Jurisdiction | Package | SLNo. | Station | Structure No. |  | Size |
|  |  |  |  | Road | Water | (m) |
| Danang | PKG1 | 1 | KM003+053.0 | PKG1-RD 01 |  | 4.0x3.0 |
|  | Km000+000 | 2 | KM003+624.0 | PKG1-RD 02 |  | 8.0x4.0 |
|  | Km008+000 | 3 | KM004+272.0 | PKG1-RD 03 |  | 4.0x3.5 |
|  |  | 4 | KM005+243.5 | PKG1-RD 04 |  | 3.0x2.5 |
|  |  | 5 | KM005+752.5 | PKG1-RD 05 |  | 4.5x3.5 |
|  |  | 6 | KM006+006.0 | PKG1-RD 06 |  | 3.0x2.5 |
|  |  | 7 | KM006+302.5 | PKG1-RD 07 |  | 3.0x2.5 |
|  |  | 8 | KM007+129.0 |  | PKG1-WT 01 | 1.5x1.5 |
|  |  | 9 | KM007+367.0 | PKG1-RD 08 |  | 4.0x3.0 |
|  |  | 10 | KM007+380.0 |  | PKG1-WT 02 | 1.5x1.5 |
| Quang Nam | PKG2 | 11 | KM008+210.0 |  | PKG2-WT 01 | 2.0x2.0 |
|  | Km008+000 | 12 | KM008+741.0 | PKG2-RD 01 |  | 3.5x3.5 |
|  | Km017+000 | 13 | KM009+030.0 | PKG2-RD 02 |  | 4.0x3.0 |
|  |  | 14 | KM010+773.0 | PKG2-RD 03 |  | 3.0x2.5 |
|  |  | 15 | KM011+280.0 | PKG2-RD 04 |  | 3.5x3.5 |
|  |  | 16 | KM011+521.5 | PKG2-RD 05 |  | 5.0x3.5 |
|  |  | 17 | KM012+255.0 | PKG2-RD 06 |  | 3.5x3.5 |
|  |  | 18 | KM015+782.0 | PKG2-RD 07 |  | 3.5x3.5 |
|  |  | 19 | KM016+200.0 | PKG2-RD 08 |  | 4.0x3.5 |
|  |  | 20 | KM016+801.0 | PKG2-RD 09 |  | 5.0x3.5 |
|  | PKG3 | 21 | KM019+565.5 | PKG3-RD 01 |  | 4.0x4.0 |
|  | Km017+000 | 22 | KM019+734.0 | PKG3-RD 02 |  | 2.5x2.5 |
|  | Km022+000 | 23 | KM021+100.0 | PKG3-RD 03 |  | 4.0x3.2 |
|  |  | 24 | KM021+617.0 | PKG3-RD 04 |  | 4.0x3.2 |
|  | PKG4 | 25 | KM022+252.0 | PKG4-RD 01 |  | 4.0x3.2 |
|  | Km022+000 | 26 | KM023+243.0 | PKG4-RD 02 |  | 4.0x2.5 |
|  | Km032+000 | 27 | KM023+547.0 | PKG4-RD 03 |  | 3.0x2.5 |
|  |  | 28 | KM024+228.5 | PKG4-RD 04 |  | 3.0x4.0 |
|  |  | 29 | KM024+790.0 | PKG4-RD 05 |  | 4.0x4.0 |
|  |  | 30 | KM025+716.5 | PKG4-RD 06 |  | 4.0x3.0 |
|  |  | 31 | KM026+003.0 | PKG4-RD 07 |  | 3.0x2.5 |
|  |  | 32 | KM026+159.0 |  | PKG4-WT 01 | 3.0x2.5 |
|  |  | 33 | KM026+463.5 | PKG4-RD 08 |  | 4.0x3.5 |
|  |  | 34 | KM028+330.0 |  | PKG4-WT 02 | 2.0x2.0 |
|  |  | 35 | KM029+200.0 |  | PKG4-WT 03 | 2.0x2.0 |
|  |  | 36 | KM030+300.0 | PKG4-RD 09 |  | 3.0x2.5 |
|  |  | 37 | KM031+282.0 | PKG4-RD 10 |  | 3.0x2.5 |
|  | PKG5 | 38 | KM035+094.0 | PKG5-RD 01 |  | 4.0x3.0 |
|  | Km032+000 | 39 | KM036+605.0 | PKG5-RD 02 |  | 4.0x3.0 |
|  | Km042+000 | 40 | KM037+619.0 | PKG5-RD 03 |  | 4.0x3.0 |
|  |  | 41 | KM038+920.0 | PKG5-RD 04 |  | 5.0x3.5 |
|  |  | 42 | KM039+145.0 | PKG5-RD 05 |  | 3.0x2.5 |
|  |  | 43 | KM039+864.0 | PKG5-RD 06 |  | 4.0x3.0 |
|  |  | 44 | KM041+484.0 | PKG5-RD 07 |  | 4.0x3.0 |
|  | PKG6 | 45 | KM042+400.0 | PKG6-RD 01 |  | 4.0x3.0 |
|  | Km042+000 | 46 | KM043+312.0 | PKG6-RD 02 |  | 3.0x2.5 |
|  | Km052+000 | 47 | KM044+175.0 | PKG6-RD 03 |  | 3.0x2.5 |
|  |  | 48 | KM044+740.0 | PKG6-RD 04 |  | 4.0x3.5 |
|  |  | 49 | KM045+260.0 | PKG6-RD 05 |  | 5.0x3.5 |
|  |  | 50 | KM045+746.0 |  | PKG6-WT 01 | 2.0x2.0 |
|  |  | 51 | KM046+174.0 | PKG6-RD 06 |  | 5.0x4.0 |
|  |  | 52 | KM046+500.0 | PKG6-RD 07 |  | 4.0x3.0 |
|  |  | 53 | KM046+832.0 | PKG6-RD 08 |  | 3.0x2.5 |
|  |  | 54 | KM046+832.0 |  | PKG6-WT 01a | 2.0x2.0 |
|  |  | 55 | KM046+872.0 |  | PKG6-WT 02 | 2.0x2.0 |
|  |  | 56 | KM047+135.5 | PKG6-RD 09 |  | 5.0x4.0 |
|  |  | 57 | KM047+586.0 | PKG6-RD 10 |  | 5.0x3.5 |
|  |  | 58 | KM048+767.0 |  | PKG6-WT 03 | 3.0x2.0 |
|  |  | 59 | KM049+398.5 | PKG6-RD 11 |  | 4.0x3.0 |
|  |  | 60 | KM049+490.0 |  | PKG6-WT 04 | 2.0x2.0 |
|  |  | 61 | KM050+413.0 | PKG6-RD 12 |  | 4.0x3.5 |
|  |  | 62 | KM050+718.0 | PKG6-RD 13 |  | 4.0x3.5 |
|  |  | 63 | KM051+121.0 | PKG6-RD 14 |  | 4.0x3.0 |
|  |  | 64 | KM051+134.0 |  | PKG6-WT 05 | 2.0x2.0 |
|  |  | 65 | KM051+577.0 | PKG6-RD 15 |  | 5.0x3.5 |
|  | PKG7 | 66 | KM052+077.0 | PKG7-RD 01 |  | 4.0x3.0 |
|  | Km052+000 | 67 | KM052+610.0 | PKG7-RD 02 |  | 4.0x3.0 |
|  | Km065+000 | 68 | KM052+771.0 | PKG7-RD 03 |  | 3.0x2.5 |
|  |  | 69 | KM052+990.0 | PKG7-RD 04 |  | 3.0x2.5 |
|  |  | 70 | KM053+337.0 | PKG7-RD 05 |  | 4.0x3.0 |
|  |  | 71 | KM053+742.0 | PKG7-RD 06 |  | 4.0x3.0 |
|  |  | 72 | KM054+791.0 | PKG7-RD 07 |  | 4.0x3.0 |
|  |  | 73 | KM055+054.0 | PKG7-RD 08 |  | 4.0x3.5 |
|  |  | 74 | KM055+489.0 | PKG7-RD 09 |  | 4.0x3.5 |
|  |  | 75 | KM055+839.0 | PKG7-RD 10 |  | 4.0x3.0 |
|  |  | 76 | KM055+980.0 | PKG7-RD 11 |  | 4.0x3.0 |
|  |  | 77 | KM056+514.0 | PKG7-RD 12 |  | 5.0X4.0 |
|  |  | 78 | KM057+296.0 | PKG7-RD 13 |  | 4.0X3.5 |
|  |  | 79 | KM057+866.0 | PKG7-RD 14 |  | 4.0X3.2 |
|  |  | 80 | KM058+080.0 | PKG7-RD 15 |  | 4.0X3.2 |
|  |  | 81 | KM058+747.0 | PKG7-RD 16 |  | 3.0X3.2 |
|  |  | 82 | KM060+043.0 | PKG7-RD 17 |  | 4.0x3.0 |
|  |  | 83 | KM060+608.0 | PKG7-RD 18 |  | 4.5X3.5 |
|  |  | 84 | KM062+735.0 | PKG7-RD 19 |  | 3.0X2.5 |
|  |  | 85 | KM062+959.0 | PKG7-RD 20 |  | 4.0X3.5 |
|  |  | 86 | KM064+234.0 | PKG7-RD 21 |  | 3.0X2.5 |
|  |  | 87 | KM064+620.0 | PKG7-RD 22 |  | 4.5X3.5 |
|  | PKGA1 | 88 | KM065+107.0 |  | PKGA1-WT 01 | 3.0x2.5 |
|  | Km065+000 | 89 | KM065+493.0 | PKGA1-RD 01 |  | 5.0x3.5 |
|  | Km081+150 | 90 | KM065+621.0 |  | PKGA1-WT 02 | 3.0x2.0 |
|  |  | 91 | KM066+812.0 | PKGA1-RD 02 |  | 5.0x3.5 |
|  |  | 92 | KM067+596.0 | PKGA1-RD 03 |  | 5.0x3.5 |
|  |  | 93 | KM067+731.0 | PKGA1-RD 04 |  | 5.0x3.5 |
|  |  | 94 | KM068+071.5 | PKGA1-RD 05 |  | 5.0x3.5 |
|  |  | 95 | KM068+684.0 | PKGA1-RD 06 |  | 5.0x3.5 |
|  |  | 96 | KM069+114.0 | PKGA1-RD 07 |  | 5.0x3.5 |
|  |  | 97 | KM069+308.0 | PKGA1-RD 08 |  | 5.0x3.5 |
|  |  | 98 | KM069+614.0 | PKGA1-RD 09 |  | 5.0x3.5 |
|  |  | 99 | KM070+757.0 | PKGA1-RD 10 |  | 5.0x3.5 |
|  |  | 100 | KM071+228.0 | PKGA1-RD 11 |  | 5.0x3.5 |
|  |  | 101 | KM072+027.0 | PKGA1-RD 12 |  | 3.0x2.5 |
|  |  | 102 | KM072+803.0 | PKGA1-RD 13 |  | 4.0x3.5 |
|  |  | 103 | KM073+336.0 | PKGA1-RD 14 |  | 4.0x3.5 |
|  |  | 104 | KM074+057.0 | PKGA1-RD 15 |  | 5.0x3.5 |
|  |  | 105 | KM074+834.0 |  | PKGA1-WT 03 | 3.0x3.0 |
|  |  | 106 | KM075+460.0 | PKGA1-RD 16 |  | 3.0x2.5 |
|  |  | 107 | KM076+000.0 |  | PKGA1-WT 04 | 2.0x2.0 |
|  |  | 108 | KM077+000.0 | PKGA1-RD 17 |  | 3.0x2.5 |
|  |  | 109 | KM077+203.0 |  | PKGA1-WT 05 | 3.0x3.0 |
|  |  | 110 | KM077+460.0 |  | PKGA1-WT 06 | 2.0x2.0 |
|  |  | 111 | KM078+041.0 | PKGA1-RD 18 |  | 3.0x2.5 |
|  |  | 112 | KM079+180.0 |  | PKGA1-WT 07 | 2.0x2.0 |
|  |  | 113 | KM079+703.0 |  | PKGA1-WT 08 | 3.0x2.5 |
|  |  | 114 | KM080+090.0 | PKGA1-RD 19 |  | 3.0x2.5 |
|  | PKGA2 | 115 | KM081+200.0 | PKGA2-RD 01 |  | 5.0x3.5 |
|  | Km081+150 | 116 | KM081+503.0 | PKGA2-RD 02 |  | 3.0x2.5 |
|  | Km099+500 | 117 | KM081+892.0 | PKGA2-RD 03 |  | 5.0x3.5 |
|  |  | 118 | KM082+047.0 |  | PKGA2-WT 01 | 2.0x2.0 |
|  |  | 119 | KM082+489.0 |  | PKGA2-WT 02 | 5.0x3.5 |
|  |  | 120 | KM082+856.0 | PKGA2-RD 04 |  | 4.0x3.5 |
|  |  | 121 | KM084+340.0 | PKGA2-RD 05 |  | 5.0x3.5 |
|  |  | 122 | KM085+136.0 | PKGA2-RD 06 |  | 4.0x3.5 |
|  |  | 123 | KM085+390.0 | PKGA2-RD 07 |  | 3.0x2.5 |
|  |  | 124 | KM086+240.0 | PKGA2-RD 08 |  | 5.0x3.5 |
|  |  | 125 | KM086+808.0 | PKGA2-RD 09 |  | 7.0x5.0 |
|  |  | 126 | KM087+616.0 | PKGA2-RD 10 |  | 5.0x3.5 |
|  |  | 127 | KM088+377.0 | PKGA2-RD 11 |  | 5.0x3.5 |
|  |  | 128 | KM088+520.0 | PKGA2-RD 12 |  | 5.0x3.5 |
|  |  | 129 | KM089+501.0 | PKGA2-RD 13 |  | 5.0x3.5 |
|  |  | 130 | KM090+045.0 | PKGA2-RD 14 |  | 3.0x2.5 |
|  |  | 131 | KM090+287.0 | PKGA2-RD 15 |  | 6.0x4.5 |
|  |  | 132 | KM090+830.0 | PKGA2-RD 16 |  | 4.0x3.5 |
|  |  | 133 | KM091+002.0 | PKGA2-RD 17 |  | 3.0x2.5 |
|  |  | 134 | KM091+394.0 | PKGA2-RD 18 |  | 5.0x3.5 |
|  |  | 135 | KM092+078.0 | PKGA2-RD 19 |  | 5.0x3.5 |
|  |  | 136 | KM092+208.0 | PKGA2-RD 20 |  | 6.0x4.5 |
|  |  | 137 | KM092+360.0 |  | PKGA2-WT 03 | 7.0x4.0 |
|  |  | 138 | KM092+615.0 | PKGA2-RD 21 |  | 3.0x2.5 |
|  |  | 139 | KM093+041.0 | PKGA2-RD 22 |  | 3.0x2.5 |
|  |  | 140 | KM093+364.0 | PKGA2-RD 23 |  | 5.0x3.5 |
|  |  | 141 | KM093+591.0 | PKGA2-RD 24 |  | 5.0x3.5 |
|  |  | 142 | KM093+900.0 | PKGA2-RD 25 |  | 3.0x2.5 |
|  |  | 143 | KM094+118.0 |  | PKGA2-WT 04 | 5.0x3.5 |
|  |  | 144 | KM094+617.0 | PKGA2-RD 26 |  | 5.0x3.5 |
|  |  | 145 | KM094+961.0 |  | PKGA2-WT 05 | 3.0x2.5 |
|  |  | 146 | KM095+413.0 | PKGA2-RD 27 |  | 3.0x2.5 |
|  |  | 147 | KM095+516.0 |  | PKGA2-WT 06 | 3.0x2.5 |
|  |  | 148 | KM095+827.0 | PKGA2-RD 28 |  | 5.0x3.5 |
|  |  | 149 | KM097+238.0 |  | PKGA2-WT 07 | 2.0x2.0 |
|  |  | 150 | KM097+450.0 | PKGA2-RD 29 |  | 5.0x4.5 |
|  |  | 151 | KM097+849.5 | PKGA2-RD 30 |  | 5.0x3.5 |
|  |  | 152 | KM098+622.0 | PKGA2-RD 31 |  | 4.0x3.5 |
|  |  | 153 | KM098+712.0 |  | PKGA2-WT 08 | 3.0x2.0 |
|  |  | 154 | KM099+224.0 | PKGA2-RD 32 |  | 5.0x3.5 |
| Quang Ngai | PKGA3 | 155 | KM100+183.0 | PKGA3-RD 01 |  | 3.0x2.5 |
|  | Km099+500 | 156 | KM100+510.0 | PKGA3-RD 02 |  | 4.0x3.0 |
|  | Km110+100 | 157 | KM100+850.0 | PKGA3-RD 03 |  | 5.0x3.5 |
|  |  | 158 | KM101+393.0 | PKGA3-RD 04 |  | 4.0x3.0 |
|  |  | 159 | KM101+984.5 | PKGA3-RD 05 |  | 3.0x3.0 |
|  |  | 160 | KM102+035.0 |  | PKGA3-WT 01a | 5.0x4.0 |
|  |  | 161 | KM102+327.0 |  | PKGA3-WT 01 | 5.0x4.0 |
|  |  | 162 | KM102+617.0 | PKGA3-RD 06 |  | 5.0x3.5 |
|  |  | 163 | KM102+894.0 | PKGA3-RD 07 |  | 5.0x3.5 |
|  |  | 164 | KM103+090.0 |  | PKGA3-WT 02 | 5.0x4.0 |
|  |  | 165 | KM103+218.0 | PKGA3-RD 08 |  | 3.0x2.5 |
|  |  | 166 | KM103+950.0 | PKGA3-RD 09 |  | 5.0x3.5 |
|  |  | 167 | KM104+523.0 | PKGA3-RD 10 |  | 4.0x3.5 |
|  |  | 168 | KM105+412.0 | PKGA3-RD 11 |  | 3.0x2.5 |
|  |  | 169 | KM105+640.0 | PKGA3-RD 12 |  | 5.0x3.5 |
|  |  | 170 | KM105+867.0 | PKGA3-RD 13 |  | 3.0x2.5 |
|  |  | 171 | KM106+075.0 | PKGA3-RD 14 |  | 3.0x2.5 |
|  |  | 172 | KM106+176.0 | PKGA3-RD 15 |  | 4.0x3.5 |
|  |  | 173 | KM106+368.0 | PKGA3-RD 16 |  | 5.0x3.5 |
|  |  | 174 | KM106+695.0 | PKGA3-RD 17 |  | 5.0x3.5 |
|  |  | 175 | KM107+600.0 | PKGA3-RD 18 |  | 3.0x2.5 |
|  |  | 176 | KM107+829.0 | PKGA3-RD 19 |  | 5.0x3.5 |
|  |  | 177 | KM108+102.0 | PKGA3-RD 20 |  | 5.0x3.5 |
|  |  | 178 | KM108+269.0 | PKGA3-RD 21 |  | 4.0x3.5 |
|  |  | 179 | KM108+622.0 | PKGA3-RD 22 |  | 5.0x3.5 |
|  |  | 180 | KM108+846.0 | PKGA3-RD 23 |  | 3.0x2.5 |
|  |  | 181 | KM109+479.0 | PKGA3-RD 24 |  | 5.0x3.5 |
|  |  | 182 | KM110+070.0 | PKGA3-RD 25 |  | 4.0x3.0 |
|  | PKGA4 | 183 | KM113+152.0 |  | PKGA4-WT 01 | 3.0x2.5 |
|  | Km110+100 | 184 | KM113+860.0 |  | PKGA4-WT 02 | 2.0x2.0 |
|  | Km124+700 | 185 | KM114+407.0 | PKGA4-RD 01 |  | 4.0x3.5 |
|  |  | 186 | KM114+652.0 | PKGA4-RD 02 |  | 3.0x2.5 |
|  |  | 187 | KM114+933.0 | PKGA4-RD 03 |  | 4.0x3.5 |
|  |  | 188 | KM115+338.0 | PKGA4-RD 04 |  | 3.0x2.5 |
|  |  | 189 | KM116+227.0 |  | PKGA4-WT 03 | 3.0x2.0 |
|  |  | 190 | KM116+566.0 | PKGA4-RD 05 |  | 5.0x4.0 |
|  |  | 191 | KM117+766.0 | PKGA4-RD 06 |  | 4.0x3.0 |
|  |  | 192 | KM118+325.0 | PKGA4-RD 07 |  | 3.0x2.5 |
|  |  | 193 | KM118+925.0 |  | PKGA4-WT 04 | 2.0x2.0 |
|  |  | 194 | KM119+551.0 | PKGA4-RD 08 |  | 3.0x2.5 |
|  |  | 195 | KM120+003.0 | PKGA4-RD 09 |  | 4.0x3.0 |
|  |  | 196 | KM120+538.5 | PKGA4-RD 10 |  | 5.0x4.0 |
|  |  | 197 | KM120+664.0 |  | PKGA4-WT 05 | 3.0x2.0 |
|  |  | 198 | KM121+241.0 |  | PKGA4-WT 06 | 3.0x2.0 |
|  |  | 199 | KM121+548.0 | PKGA4-RD 11 |  | 5.5x4.5 |
|  |  | 200 | KM122+231.0 | PKGA4-RD 12 |  | 5.0x4.0 |
|  |  | 201 | KM122+453.0 | PKGA4-RD 13 |  | 3.0x2.5 |
|  |  | 202 | KM124+260.0 |  | PKGA4-WT 07 | 2.0x2.0 |
|  | PKGA5 | 203 | KM126+045.0 | PKGA5-RD 01 |  | 5.5x4.5 |
|  | Km124+700 | 204 | KM126+634.0 | PKGA5-RD 02 |  | 5.0x4.5 |
|  | Km139+200 | 205 | KM127+534.0 | PKGA5-RD 03 |  | 3.0x3.0 |
|  |  | 206 | KM127+911.0 | PKGA5-RD 04 |  | 3.0x3.0 |
|  |  | 207 | KM128+167.5 | PKGA5-RD 05 |  | 4.0x4.0 |
|  |  | 208 | KM128+780.0 | PKGA5-RD 06 |  | 4.0x3.5 |
|  |  | 209 | KM129+894.0 |  | PKGA5-WT 01 | 3.0x2.0 |
|  |  | 210 | KM130+763.0 |  | PKGA5-WT 02 | 3.0x2.5 |

# Appendix 4: List of Communes along the Expressway

| List of Communes along the Expressway (As of December 2011) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Province | Contract Package | District | Commune |  |  |  |
|  |  |  |  | Name | From | To | Length (m) |
| 1 | Danang | PKG01 (Km0 - Km8) | Hòa Vang | Hòa Nhơn | Km0+000 | Km1+615 | 1,615 |
| 2 |  |  |  | Hòa Phong | Km1+615 | Km2+515 | 900 |
| 3 |  |  |  | Hòa Tiến | Km2+515 | Km7+965 | 5,450 |
| 4 | Quang Nam |  | Điện Bàn | Điện Tiến | Km7+965 | Km8+000 | 35 |
| 5 |  | PKG02 (Km8 - Km16+880) |  |  | Km8+000 | Km9+574 | 1,574 |
| 6 |  |  |  | Điện Thọ | Km9+574 | Km16+880 | 7,306 |
| 7 |  | PKG03A (16+880 - Km18+100) |  |  | Km16+880 | Km17+700 | 820 |
| 8 |  |  |  | Điện Quang | Km17+700 | Km18+100 | 400 |
| 9 |  | PKG03B (18+100 - Km21+500) |  |  | Km18+100 | Km21+115 | 3,015 |
| 10 |  |  | Duy Xuyên | Duy Trinh | Km21+115 | Km21+500 | 385 |
| 11 |  | PKG04 (Km21+500 - Km32+600) |  |  | Km21+500 | Km22+840 | 1,340 |
| 12 |  |  |  | Duy Sơn | Km22+840 | Km26+468 | 3,628 |
| 13 |  |  |  | Duy Trung | Km26+468 | Km29+465 | 2,997 |
| 14 |  |  | Quế Sơn | Quế Xuân | Km29+465 | Km32+600 | 3,135 |
| 15 |  | PKG05 (Km32+600 - Km42) |  |  | Km32+600 | Km34+190 | 1,590 |
| 16 |  |  |  | Phúc Thọ | Km34+190 | Km39+650 | 5,460 |
| 17 |  |  | Thăng Bình | Bình Quý | Km39+650 | Km42+000 | 2,350 |
| 18 |  | PKG06 (Km42 - Km52) |  |  | Km42+000 | Km45+420 | 3,420 |
| 19 |  |  |  | Bình Chánh | Km45+420 | Km48+416 | 2,996 |
| 20 |  |  |  | Bình Quế | Km48+416 | Km49+513 | 1,097 |
| 21 |  |  |  | Bình An | Km49+513 | Km50+817 | 1,304 |
| 22 |  |  |  | Bình Quế | Km50+817 | Km51+650 | 833 |
| 23 |  |  |  | Bình An | Km51+650 | Km52+000 | 350 |
| 24 |  | PKG07 (Km52 - Km65) |  |  | Km52+000 | Km52+350 | 350 |
| 25 |  |  | Phú Ninh | Tam Thanh | Km52+350 | Km55+215 | 2,865 |
| 26 |  |  |  | Tam Phước | Km55+215 | Km58+270 | 3,055 |
| 27 |  |  |  | Tam Vinh | Km58+270 | Km60+620 | 2,350 |
| 28 |  |  |  | Tam Thái | Km60+620 | Km65+000 | 4,380 |
| 29 |  | PKGA1 (Km65 - Km81+150) |  |  | Km65+000 | Km66+480 | 1,480 |
| 30 |  |  | Tam Kỳ | Tam Ngọc | Km66+480 | Km68+425 | 1,945 |
| 31 |  |  | Núi Thành | Tam Xuân 1 | Km68+425 | Km70+420 | 1,995 |
| 32 |  |  |  | Tam Xuân 2 | Km70+420 | Km74+835 | 4,415 |
| 33 |  |  |  | Tam Anh | Km74+835 | Km81+150 | 6,315 |
| 34 |  | PKGA2 (Km81+150 - Km99+500) |  |  | Km81+150 | Km82+395 | 1,245 |
| 35 |  |  |  | Tam Hiệp | Km82+395 | Km85+625 | 3,230 |
| 36 |  |  |  | Tam Mỹ | Km85+625 | Km92+258 | 6,633 |
| 37 |  |  |  | Tam Nghĩa | Km92+258 | Km99+200 | 6,942 |
| 38 | Quang Ngai |  | Bình Sơn | Bình Chánh | Km99+200 | Km99+500 | 300 |
| 39 |  | PKGA3 (Km99+500 - Km110+100) |  |  | Km99+500 | Km100+285 | 785 |
| 40 |  |  |  | Bình Nguyên | Km100+285 | Km105+800 | 5,515 |
| 41 |  |  |  | Bình Trung | Km105+800 | Km109+100 | 3,300 |
| 42 |  |  |  | Bình Chương | Km109+100 | Km109+600 | 500 |
| 43 |  |  |  | Bình Long | Km109+600 | Km110+100 | 500 |
| 44 |  | PKGA4 (Km110+100 - Km124+700) |  |  | Km110+100 | Km111+512 | 1,412 |
| 45 |  |  | Sơn Tịnh | Tịnh Thọ | Km111+512 | Km121+000 | 9,488 |
| 46 |  |  |  | Tịnh Hà | Km121+000 | Km124+700 | 3,700 |
| 47 |  | PKGA5 (Km124+700 - Km131+500) |  |  | Km124+700 | Km125+200 | 500 |
| 48 |  |  | Tư Nghĩa | Nghĩa Kỳ | Km125+200 | Km129+905 | 4,705 |
| 49 |  |  | TP Quảng Nghãi | Quảng Phú | Km129+905 | Km130+175 | 270 |
| 50 |  |  | Tư Nghĩa | Nghĩa Điền | Km130+175 | Km131+500 | 1,325 |
| 51 |  | PKGA5 (Km131+500 - Km139+263) |  |  | Km131+500 | Km132+600 | 1,100 |
| 52 |  |  | Nghĩa Hành | Hành Thuận | Km132+600 | Km133+100 | 500 |
| 53 |  |  | Tư Nghĩa | Nghĩa Điền | Km133+100 | Km133+400 | 300 |
| 54 |  |  | Nghĩa Hành | Hành Thuận | Km133+400 | Km134+640 | 1,240 |
| 55 |  |  | Tư Nghĩa | Nghĩa Trung | Km134+640 | Km138+365 | 3,725 |
| 56 |  |  |  | Nghĩa Thương | Km138+365 | Km139+263 | 898 |
|  | 3 |  | 13 | 39 |  |  | 139,263 |

# Appendix 5: List of Crossing of Electrical Lines

| ELECTRIC INTERSECTION STATISTICS (As of December 2011) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DANANG - QUANG NGAI EXPRESSWAY DEVELOPMENT PROJECT (Detailed Design Stage) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| No. | Station | Intersection angle | Type | I.P Elev. | Wires | Bars | Space Clearance | Pillar high |  | Type Of pillar | Pillar's dimension |  |  | Perpendicular distance |  |
|  |  |  |  |  |  |  |  | Left | Right |  | Side 1 | Side 2 | Φ | Left | Right |
| 1 | Km0+527.96 | 36o15'00'' | 220V | 7.123 | 8 | 8 | 12.78 | 10.55 | 10.53 | 4 legged steel |  |  |  | 152.52 | 113.34 |
| 2 | Km0+24.3 | 76o12'00'' | 35KV | 8.882 | 3 | 2 | 7.8 | 9.67 | 9.68 | BTCT |  |  | 0.35 | 26.91 | 49.97 |
| 3 | Km0+24.3 | 76o12'00'' | TT | 8.882 | 1 | 0 | 4.9 | 5.23 | 5.25 | BTCT | 0.25 | 0.2 |  | 26.91 | 49.97 |
| 4 | Km0+24.3 | 77o47'00" | TT | 1.973 | 1 | 0 | 4.9 | 5.23 | 5.25 | BTCT | 0.25 | 0.20 |  | 32.07 | 17.35 |
| 5 | Km0+583.8 | 141o39'00" | 220V | 21.959 | 3 | 2 | 5.7 | 10.55 | 10.53 | BTCT |  |  | 0.30 | 52.96 | 25.39 |
| 6 | Km0+592.2 | 148o'42"00 | 35KV | 21.645 | 3 | 2 | 9.05 | 9.67 | 9.68 | BTCT |  |  | 0.35 | 24.28 | 33.12 |
| 7 | Km0+597.7 | 142o39'00'' | TT | 21.773 | 1 | 0 | 5.0 | 5.23 | 5.25 | BTCT | 0.25 | 0.20 |  | 24.27 | 33.12 |
| 8 | Km0+800 | 77o23'00'' | 220KV | 6.336 | 8 | 8 | 17.4 |  |  | 4 legged steel |  |  |  | 128.11 | 433.95 |
| 9 | Km1+570.35 | 45o05'00'' | 35KV | 1.364 | 3 | 2 | 8.90 | 9.67 | 9.68 | BTCT |  |  | 0.35 | 15.64 | 129.37 |
| 10 | Km1+596.59 | 36o15'00'' | 110KV | -1.89 | 8 | 8 |  | 10.55 | 10.53 | 4 legged steel |  |  |  | 71.56 | 113.05 |
| 11 | Km3+050.509 | 90o33'00'' | 35KV | 3.187 | 3 | 2 | 8.90 | 9.67 | 9.68 | BTCT |  |  | 0.35 | 19.23 | 29.56 |
| 12 | Km4+434 | 69o02'00'' | 220KV | 3.406 | 8 | 8 | 12.7 | 10.55 | 10.53 | 4 legged steel |  |  |  | 222.28 | 190.34 |
| 13 | Km5+518.75 | 52o33'00'' | 220V | 4.115 | 3 | 2 | 5.9 | 10.55 | 10.53 | BTCT |  |  | 0.30 | 24.96 | 22.16 |
| 14 | Km5+745.8 | 125o43'00'' | 35KV | 4.935 | 3 | 2 | 8.95 | 9.67 | 9.68 | BTCT |  |  | 0.35 | 24.14 | 28.09 |
| 15 | Km7+923 | 109o03'00'' | TT | 4.935 | 1 | 0 | 4.3 | 5.23 | 5.25 | BTCT | 0.25 | 0.20 |  | 6.81 | 36.36 |
| 16 | Km7+369.65 | 88o41'00'' | 35KV | 5.167 | 3 | 2 | 9.7 | 9.67 | 9.68 | BTCT |  |  | 0.35 | 8.709 | 43.799 |
| 17 | Km7+923 | 109o03'00'' | TT | 4.41 | 1 | 0 | 3.5 | 5.23 | 5.25 | BTCT | 0.25 | 0.20 |  | 55.28 | 25.59 |
| 18 | Km7+957.70 | 86o54'00 | 220V | 3.76 | 3 | 2 | 6.8 | 10.55 | 10.53 | BTCT |  |  | 0.30 | 52.32 | 10.46 |
| 19 | Km8+038.00 | 105o04'48'' | 15KV | 2.971 | 3 | 1 | 11.05 | 10.49 | 10.65 | BTCT |  |  | 0.30 | 58.3 | 53.55 |
| 20 | Km8+470.50 | 92o41' | 220V | 4.906 | 2 | 1 | 5.06 | 5.22 | 4.74 | BTCT | 0.25 | 0.20 |  | 32.03 | 4.55 |
| 21 | Km8+980.00 | 35o09' | 6KV | 5.485 | 3 | 1 | 7.08 | 8.89 | 8.98 | BTCT | 0.40 | 0.20 |  | 50.16 | 29.27 |
| 22 | Km9+27.00 | 79o00' | TT | 5.515 | 3 | 0 | 4.87 | 5.30 | 4.90 | BTCT | 0.25 | 0.20 |  | 3.70 | 25.89 |
| 23 | Km9+43.00 | 79o02' | 220V | 5.525 | 4 | 1 | 5.00 | 6.1 | 5.93 | BTCT | 0.30 | 0.25 |  | 37.35 | 31.07 |
| 24 | Km9+381.30 | 113o15'47'' | 6KV | 6.859 | 3 | 1 | 9.42 | 10.61 | 8.93 | BTCT |  |  | 0.30 | 73.42 | 3.73 |
| 25 | Km9+464.00 | 29o03'37'' | 220KV | 7.249 | 8 | 4 | 9.87 | 39.18 | 40.83 | Steel | 7.00 | 7.00 |  | 101.10 | 181.80 |
| 26 | Km10+330 | 163o41' | 220KV | 5.704 | 8 | 4 | 7.56 | 40.90 | 40.83 | Steel | 4.00 | 4.00 |  | 166.14 | 176.28 |
| 27 | Km10+554.0 | 92o12'45'' | 220KV | 5.207 | 3 | 1 | 7.73 | 8.98 | 9.30 | BTCT |  |  | 0.30 | 16.80 | 79.03 |
| 28 | Km10+764.5 | 89o89' | 220KV | 6.521 | 4 | 1 | 5.17 | 7.28 | 7.02 | BTCT |  |  | 0.30 | 28.67 | 16.14 |
| 29 | Km10+770 | 90o20'01" | TT | 6.426 | 1 | 0 | 4.07 | 4.64 | 4.81 | BTCT | 0.20 | 0.15 |  | 10.17 | 25.93 |
| 30 | Km13+87.0 | 103o34' | 6KV | 5.755 | 3 | 1 | 8.15 | 8.76 | 8.97 | BTCT |  |  | 0.30 | 90.61 | 8.88 |
| 31 | Km13+307 | 18o43'36" | 220KV | 4.91 | 8 | 4 | 12.96 | 40.76 | 45.89 | Steel | 4.00 | 4.00 |  | 194.67 | 176.01 |
| 32 | Km13+620 | 94o57' | TT | 5.91 | 1 | 0 | 4.90 | 5.21 | 5.08 | BTCT | 0.25 | 0.20 |  | 2.17 | 36.36 |
| 33 | Km13+637 | 104o49' | 220V | 7.063 | 4 | 1 | 8.82 | 9.37 | 6.95 | BTCT |  |  | 0.30 | 5.46 | 25.73 |
| 34 | Km13+820 | 40o06' | 220V | 6.259 | 4 | 1 | 6.78 | 7.05 | 7.00 | BTCT |  |  | 0.30 | 49.50 | 48.35 |
| 35 | Km13+909.5 | 140o43' | 15KV | 6.004 | 3 | 1 | 9.44 | 12.31 | 10.30 | BTCT |  |  | 0.50 | 63.56 | 62.19 |
| 36 | Km14+112 | 44o37' | 6KV | 6.894 | 7 | 2 | 4.99 | 8.84 | 8.74 | BTCT | 0.35 | 0.25 |  | 37.59 | 23.57 |
| 37 | Km14+243.5 | 30o45' | TT | 6.672 | 1 | 0 | 4.30 | 4.57 | 4.66 | BTCT | 0.25 | 0.20 |  | 5.25 | 30.68 |
| 38 | Km14+276.2 | 115o57' | 220KV | 6.674 | 4 | 1 | 6.31 | 7.25 | 7.31 | BTCT |  |  | 0.30 | 24.37 | 21.14 |
| 39 | Km14+471.5 | 111o26'30" | 220KV | 6.054 | 4 | 1 | 6.81 | 5.60 | 7.46 | BTCT |  |  | 0.30 | 3.15 | 2.50 |
| 40 | Km16+200 | 102o32' | TT | 5.216 | 1 | 0 | 4.30 | 4.91 | 4.95 | BTCT | 0.25 | 0.20 |  | 33.55 | 4.96 |
| 41 | Km16+205.6 | 106o58' | 220V | 4.651 | 4 | 1 | 6.83 | 7.29 | 7.39 | BTCT |  |  | 0.30 | 9.80 | 44.12 |
| 42 | Km16+426 | 54o01' | 220V | 5.134 | 2 | 1 | 5.77 | 6.15 | 6.07 | BTCT |  |  | 0.30 | 34.65 | 10.40 |
| 43 | Km16+631.5 | 136o41' | 220V | 5.435 | 4 | 1 | 5.60 | 6.15 | 6.19 | BTCT |  |  | 0.30 | 10.43 | 33.75 |
| 44 | Km16+785.5 | 56o41' | 220V | 5.831 | 4 | 1 | 6.35 | 5.71 | 7.11 | BTCT |  |  | 0.30 | 20.43 | 32.90 |
| 45 | Km16+853.5 | 150o00' | 220V | 5.803 | 4 | 1 | 3.62 | 7.37 | 7.48 | BTCT |  |  | 0.30 | 24.70 | 22.47 |
| 46 | Km16+863.5 | 152o46' | TT | 5.648 | 1 | 0 | 3.88 | 4.47 | 4.32 | BTCT | 0.20 | 0 |  | 28.40 | 4.43 |
| 47 | Km16+880 | 66o33' | 220V | 5.443 | 4 | 1 | 4.38 | 7.41 | 7.21 | BTCT |  |  | 0.30 | 12.60 | 34.40 |
| 48 | Km18+077.90 | 87o06'36" | 220V | 5.01 | 4 | 1 | 7.01 | 7.21 | 7.22 | BTCT |  |  | 0.25 | 39.10 | 1.30 |
| 49 | Km18+109.50 | 75O04'59" | 6KV | 5.27 | 3 | 1 | 8.42 | 8.70 | 8.75 | BTCT |  |  | 0.35 | 31.96 | 56.70 |
| 50 | Km18+214.60 | 16o10'06" | TT | 5.50 | 4 | 1 | 6.5 | 6.70 | 6.70 | BTCT | 0.2 | 0.2 |  | 7.61 | 2.32 |
| 51 | Km19+208.20 | 94o54'40" | 220KV | 6.44 | 4 | 1 | 6.95 | 7.16 | 7.22 | BTCT |  |  | 0.25 | 6.03 | 2.62 |
| 52 | Km19+423.20 | 75o04'59" | 250KV | 5.29 | 4 | 2 | 14.8 | 46.3 | 46.3 | Iron | 6.5 | 6.5 |  | 42.4 | 28.55 |
| 53 | Km19+491.00 | 90o10'49" | 220V | 6.16 | 4 | 1 | 5.25 | 5.43 | 5.45 | BTCT |  |  | 0.25 | 7.61 | 2.32 |
| 54 | Km19+569.37 | 95o32'32" | 220V | 6.34 | 4 | 1 | 6.0 | 6.3 | 6.3 | BTCT |  |  | 0.25 | 18.03 | 5.57 |
| 55 | Km20+482.60 | 70o10'52" | 6KV | 13.5 | 3 | 1 | 6.3 | 6.6 | 6.6 | BTCT |  |  | 0.35 | 12.72 | 63.27 |
| 56 | Km21+471.36 | 46o15'46" | 220V | 12.8 | 4 | 1 | 4.09 | 4.35 | 4.35 | BTCT |  |  | 0.25 | 0.68 | 34.84 |
| 57 | Km23+229.6 | 112o00'20" | 220V | 10.9 | 4 | 1 | 5.7 | 6 | 6 | BTCT |  |  | 0.30 | 0.2 | 24.48 |
| 58 | Km23+614.9 | 95o42'38" | 220V | 6.70 | 3 | 1 | 5.2 | 6 | 6 | BTCT | 0.25 | 0.20 |  | 19.28 | 30.10 |
| 59 | Km23+970 | 136o11'05" | 220V | 8.52 | 4 | 2 | 8.30 | 9 | 9 | BTCT |  |  | 0.35 | 7.12 | 18.96 |
| 60 | Km24+165.5 | 80o00'25" | 220V | 10.57 | 3 | 2 | 9 | 9 | 9 | BTCT |  |  | 0.35 | 30.05 | 20.37 |
| 61 | Km24+748 | 107o00'46" | TT | 11.32 | 4 | 0 | 4.8 | 5 | 5 | BTCT | 0.25 | 0.20 |  | 16.59 | 8.20 |
| 62 | Km25+221.6 | 76o33'42" | 35KV | 8.56 | 3 | 2 | 8.5 | 9 | 9 | BTCT |  |  | 0.35 | 23.01 | 48.60 |
| 63 | Km27+428.6 | 165o12'41" | 220V | 11.80 | 4 | 1 | 5.3 | 6.3 | 6.3 | BTCT |  |  | 0.35 | 7.62 | 9.86 |
| 64 | Km27+572 | 110o56'00" | 35KV | 15.22 | 3 | 2 | 8.3 | 9 | 9 | BTCT |  |  | 0.35 | 1.58 | 41.67 |
| 65 | Km28+915 | 47o53'00" | 35KV | 14.18 | 3 | 2 | 7.5 | 9 | 9 | BTCT |  |  | 0.35 | 36.11 | 0.7 |
| 66 | Km30+323 | 120o30'12" | 220V | 17.50 | 2 | 1 | 3.5 | 4.5 | 4.5 | BTCT | 0.25 | 0.2 |  | 37.04 | 15.85 |
| 67 | Km32+074.96 | 58o55'53" | 220V | 19.76 | 4 | 1 | 7.3 | 7.58 | 7.6 | BTCT |  |  | 0.25 | 25.49 | 9.39 |
| 68 | Km34+990.37 | 15o07'29'' | 6KV | 27.91 | 3 | 1 | 11.5 | 12.4 | 13.8 | BTCT |  |  | 0.35 | 10.79 | 24.7 |
| 69 | Km35+451.20 | 83o06'46" | TEL | 28.71 | 5 | 1 | 4.18 | 5.21 | 5.19 | BTCT | 0.20 | 0.17 |  | 35.04 | 1.79 |
| 70 | Km35+498.34 | 82o10'06" | 6KV | 26.70 | 4 | 1 | 7.72 | 9.38 | 8.74 | BTCT |  |  | 0.48 | 52.36 | 42.19 |
| 71 | Km37+654.60 | 98o38'27" | 220V | 14.27 | 4 | 1 | 6.96 | 6.81 | 7.04 | BTCT |  |  | 0.37 | 46.17 | 6.17 |
| 72 | Km40+130.28 | 81o42'42" | 220V | 16.01 | 3 | 1 | 8.35 | 9.47 | 9.53 | BTCT |  |  | 0.45 | 46.45 | 24.39 |
| 73 | Km41+219.70 | 108o00'31" | 6KV | 15.82 | 5 | 1 | 5.69 | 8.90 | 9.36 | BTCT |  |  | 0.45 | 3.35 | 70.02 |
| 74 | Km41+242.28 | 106o50'59" | TEL | 15.40 | 1 | 1 | 3.51 | 6.30 | 6.17 | BTCT | 0.15 | 0.20 |  | 3.02 | 90.85 |
| 75 | Km41+247.09 | 106o36'52" | TEL | 14.88 | 5 | 1 | 4.58 | 5.43 | 5.39 | BTCT | 0.15 | 0.20 |  | 0.66 | 23.47 |
| 76 | Km41+839.20 | 42o26'30" | 6KV | 14.66 | 4 | 2 | 7.29 | 8.85 | 9.12 | BTCT |  |  | 0.45 | 47.06 | 16.93 |
| 77 | Km41+854.68 | 42o07'06" | 6KV | 14.54 | 1 | 2 | 5.88 | 9.10 | 9.11 | BTCT |  |  | 0.45 | 18.82 | 43.53 |
| 78 | Km42+020.09 | 132o15'26" | 6KV | 14.56 | 4 | 2 | 10.85 | 10.81 | 8.87 | BTCT |  |  | 0.45 | 11.27 | 74.82 |
| 79 | Km42+718.33 | 39o15'18" | TEL | 14.56 | 1 | 1 | 6.67 | 6.60 | 6.67 | BTCT |  |  | 0.35 | 43.88 | 15.85 |
| 80 | Km42+728.08 | 51o53'14" | TEL | 14.67 | 3 | 1 | 4.57 | 5.04 | 6.08 | BTCT | 0.15 | 0.20 |  | 5.03 | 30.71 |
| 81 | Km43+669.69 | 98o35'45" | 6KV | 13.39 | 4 | 2 | 6.73 | 9.96 | 9.14 | BTCT |  |  | 0.48 | 42.64 | 37.82 |
| 82 | Km46+218.01 | 93o45'31" | TEL | 12.08 | 3 | 1 | 4.93 | 5.17 | 5.63 | BTCT | 0.15 | 0.20 |  | 6.42 | 40.97 |
| 83 | Km46+218.29 | 93o45'31" | 6KV | 12.08 | 3 | 1 | 7.90 | 8.38 | 8.59 | BTCT | 0.40 | 0.43 |  | 60.56 | 17.83 |
| 84 | Km47+139.38 | 104o22'35" | TEL | 11.46 | 2 | 1 | 5.00 | 5.59 | 5.59 | BTCT | 0.15 | 0.20 |  | 41.93 | 22.02 |
| 85 | Km47+142.54 | 100o2'51" | 220V | 11.38 | 4 | 1 | 6.34 | 6.33 | 6.00 | BTCT |  |  | 0.35 | 71.12 | 43.92 |
| 86 | Km48+385.85 | 101o24'45" | TEL | 13.52 | 1 | 1 | 3.70 | 5.55 | 5.49 | BTCT | 0.15 | 0.20 |  | 30.01 | 53.11 |
| 87 | Km49+027.05 | 111o9'38" | 220V | 12.85 | 4 | 1 | 7.80 | 7.43 | 7.53 | BTCT | 0.15 | 0.20 |  | 4.01 | 42.49 |
| 88 | Km51+276.06 | 114o0'20" | TEL | 11.77 | 1 | 1 | 5.21 | 6.80 | 6.66 | BTCT |  |  | 0.35 | 59.63 | 35.59 |
| 89 | Km51+287.47 | 118o20'11" | 220V | 11.73 | 6 | 1 | 3.84 | 5.00 | 5.04 | BTCT | 0.15 | 0.20 |  | 19.77 | 15.08 |
| 90 | Km53+7.40 | 127o23'26" | 220V | 11.86 | 4 | 1 | 7.15 | 7.38 | 7.65 | BT |  |  | 0.20 | 2.30 | 44.70 |
| 91 | Km53+360.00 | 92o03'50" | 220V | 12.39 | 4 | 1 | 7.14 | 7.20 | 7.45 | BT |  |  | 0.20 | 17.30 | 10.70 |
| 92 | Km53+751.80 | 83o13'15" | 220V | 9.74 | 4 | 1 | 7.74 | 7.20 | 7.04 | BT |  |  | 0.30 | 4.90 | 39.87 |
| 93 | Km54+072.00 | 147o52'22" | 220V | 9.53 | 4 | 1 | 7.37 | 7.43 | 6.92 | BT |  |  | 0.20 | 5.60 | 20.54 |
| 94 | Km54+200.00 | 82o41'12" | DT | 8.11 | 2 | 0 | 4.55 | 5.24 | 5.35 | BT | 0.20 | 0.20 |  | 37.10 | 12.90 |
| 95 | Km54+216.90 | 82o41'12" | 35KV | 8.11 | 3 | 1 | 9.00 | 9.25 | 9.26 | BT |  |  | 0.30 | 61.40 | 2.37 |
| 96 | Km54+216.90 | 82o41'12" | 220V | 8.11 | 4 | 1 | 6.64 | 9.25 | 9.26 | BT |  |  | 0.30 | 61.40 | 2.37 |
| 97 | Km54+515.70 | 119o54'17" | 220V | 8.47 | 4 | 1 | 6.39 | 7.33 | 7.21 | BT |  |  | 0.20 | 13.33 | 45.60 |
| 98 | Km56+040.00 | 140o42'55" | 220V | 6.32 | 1 | 0 | 6.05 | 6.43 | 0.00 | BT |  |  | 0.20 | 6.09 |  |
| 99 | Km56+501.20 | 87o07'00" | 35KV | 7.57 | 3 | 1 | 7.01 | 9.14 | 9.13 | BT |  |  | 0.30 | 31.14 | 19.65 |
| 100 | Km56+501.20 | 87o07'00" | 220V | 7.57 | 4 | 1 | 4.93 | 6.73 | 6.81 | BT |  |  | 0.30 | 31.14 | 19.65 |
| 101 | Km56+504.00 | 87o14'05". | 220V | 7.92 | 4 | 1 | 6.15 | 6.21 | 6.5 | BT | 0.25 | 0.30 |  | 30.80 | 17.00 |
| 102 | Km56+504.00 | 87o14'05" | DT | 7.92 | 3 | 1 | 3.00 | 6.21 | 5.08 | BT | 0.25 | 0.30 |  | 30.80 | 17.00 |
| 103 | Km57+495.82 | 102o31'14" | DT | 7.95 | 3 | 0 | 3.00 | 4.78 | 4.95 | BT | 0.15 | 0.20 |  | 33.71 | 2.49 |
| 104 | Km57+512.85 | 102o31'14" | 220V | 8.73 | 4 | 1 | 6.75 | 7.11 | 7.16 | BT | 0.25 | 0.30 |  | 27.50 | 12.30 |
| 105 | Km60+000.00 | 123o33'39" | 35KV | 15.35 | 3 | 2 | 9.66 | 10.88 | 10.13 | BT |  |  | 0.30 | 7.34 | 33.50 |
| 106 | Km60+000.00 | 123o33'39" | 35KV | 15.35 | 4 | 2 | 9.66 | 10.88 | 10.13 | BT |  |  | 0.30 | 7.34 | 33.50 |
| 107 | Km60+040.00 | 111o13'58" | DT | 15.82 | 3 | 0 | 3.91 | 5.61 | 4.62 | BT | 0.15 | 0.20 |  | 25.70 | 11.00 |
| 108 | Km60+690.00 | 50o43'09" | 500KV | 20.53 | 14 | 2 | 14.89 | 36.08 | 28.21 | Steel |  |  |  | 86.60 | 80.00 |
| 109 | Km61+780.00 | 133o14'09" | 220v | 14.40 | 4 | 1 | 5.74 | 6.85 | 6.19 | BT |  |  | 0.25 | 7.70 | 22.10 |
| 110 | Km61+958.00 | 93o51'50" | DT | 12.20 | 1 | 0 | 5.62 | 4.94 | 4.89 | BT |  |  | 0.20 | 8.69 | 11.38 |
| 111 | Km62+150.00 | 93o51'50" | 220KV | 11.14 | 8 | 4 | 21.22 | 41.90 | 47.61 | Steel |  |  |  | 60.00 | 103.00 |
| 112 | Km63+33.12 | 58o52'12" | 220V | 9.80 | 1 | 0 | 15.81 | 7.45 | 7.08 | BT |  |  | 0.20 | 10.00 | 24.00 |
| 113 | Km63+680.00 | 54o24'35" | 35KV | 14.28 | 3 | 1 | 22.73 | 9.45 | 9.29 | BT |  |  | 0.30 | 50.00 | 56.00 |
| 114 | Km63+694.50 | 54o50'49" | 35KV | 14.34 | 3 | 1 | 7.71 | 9.35 | 9.79 | BT |  |  | 0.30 | 24.00 | 35.80 |
| 115 | Km63+795.00 | 46o07'17" | DT | 15.88 | 5 | 0 | 3.35 | 4.31 | 5.65 | BT | 0.15 | 0.20 |  | 51.70 | 10.80 |
| 116 | Km64+213.00 | 137o19'14" | 220V | 12.04 | 1 | 0 | 4.85 | 7.31 | 7.07 | BT |  |  | 0.20 | 18.80 | 16.00 |
| 117 | Km64+637.00 | 96o44'42" | DT | 11.95 | 1 | 0 | 4.86 | 4.86 | 4.77 | BT |  |  | 0.20 | 24.50 | 7.50 |
| 118 | Km64+660.00 | 104o52'58" | 35KV | 11.90 | 3 | 2 | 8.67 | 8.95 | 9.04 | BT |  |  | 0.30 | 45.30 | 69.00 |
| 119 | Km64+660.00 | 104o52'58" | 35KV | 11.90 | 4 | 2 | 8.67 | 8.95 | 9.04 | BT |  |  | 0.30 | 45.30 | 69.00 |
| 120 | Km64+670.00 | 82o37'00" | 110KV | 11.86 | 3 | 1 | 12.86 | 18.50 | 15.82 | BT |  |  | 2X0.4 | 77.00 | 74.70 |
| 121 | Km66+14.75 | 78o52'00" | 220V | 3.99 | 3 | 1 | 5.00 | 5.60 | 5.60 | BTCT | 0.20 | 0.20 |  | 36.58 | 43.97 |
| 122 | Km66+118.00 | 25o25'00" | 500KV | 4.97 | 6 | 2 | 13.84 | 34.00 | 34.00 | Iron | 8.76 | 7.32 |  | 111.56 | 100.19 |
| 123 | Km66+446.90 | 53o24'00" | TT | 4.34 | 1 | 0 | 6.00 | 6.45 | 6.50 | BTCT | 0.20 | 0.20 |  | 15.72 | 25.87 |
| 124 | Km66+446.90 | 53o24'00" | 10KV | 4.34 | 3 | 1 | 10.00 | 10.50 | 10.80 | BTCT |  |  | 0.25 | 10.79 | 37.60 |
| 125 | Km66+452.00 | 52o04'14" | 220V | 4.92 | 3 | 1 | 6.00 | 6.20 | 6.20 | BTCT | 0.20 | 0.20 |  | 47.69 | 0.37 |
| 126 | Km67+508.00 | 76o52'53" | 220V | 2.03 | 3 | 1 | 6.00 | 6.30 | 6.35 | BTCT | 0.20 | 0.20 |  | 14.30 | 10.16 |
| 127 | Km67+509.12 | 77o44'09" | 10KV | 2.03 | 3 | 1 | 10.00 | 11.10 | 10.80 | BTCT |  |  | 0.25 | 38.80 | 9.66 |
| 128 | Km67+599.40 | 70o38'41" | TT | 3.43 | 1 | 0 | 5.00 | 5.40 | 5.37 | BTCT | 0.20 | 0.20 |  | 23.36 | 13.91 |
| 129 | Km69+308.91 | 74o40'32" | TT | 5.30 | 1 | 0 | 5.00 | 5.40 | 5.35 | BTCT | 0.20 | 0.20 |  | 27.51 | 11.18 |
| 130 | Km69+308.98 | 61o33'55" | 220V | 5.66 | 3 | 1 | 5.00 | 5.60 | 5.55 | BTCT | 0.20 | 0.20 |  | 18.44 | 14.47 |
| 131 | Km69+384.85 | 84o29'00" | 10KV | 3.85 | 3 | 1 | 10.00 | 10.70 | 10.70 | BTCT |  |  | 0.25 | 77.57 | 43.64 |
| 132 | Km71+759.00 | 105o43'00" | 10KV | 7.51 | 3 | 1 | 10.00 | 10.50 | 10.80 | BTCT |  |  | 0.25 | 59.98 | 6.68 |
| 133 | Km73+318.80 | 56o37'00" | 220V | 6.05 | 3 | 1 | 6.00 | 6.55 | 6.60 | BTCT | 0.20 | 0.20 |  | 13.20 | 18.31 |
| 134 | Km81+325.00 | 34o34'00" | 6KV | 13.70 | 3 | 1 | 6.90 | 8.00 | 8.80 | BTCT |  |  | 0.25 | 5.90 | 35.93 |
| 135 | Km81+329.00 | 31o39'00" | TT | 13.62 | 1 | 0 | 5.00 | 5.40 | 5.35 | BTCT | 0.20 | 0.20 |  | 15.24 | 3.76 |
| 136 | Km81+365.50 | 51o50'00" | 220V | 11.65 | 3 | 1 | 7.00 | 7.30 | 7.00 | BTCT | 0.20 | 0.20 |  | 24.80 | 1.28 |
| 137 | Km81+325.60 | 34o53'44" | 6KV | 13.71 | 3 | 1 | 20.5 | 7.50 | 7.50 | BTCT |  |  | 0.30 | 35.78 | 5.91 |
| 138 | Km81+366.00 | 50o01'40" | 220V | 11.60 | 4 | 1 | 17.19 | 7.25 | 7.25 | BTCT |  |  | 0.20 | 24.87 | 1.43 |
| 139 | Km81+904.5 | 130o08'23" | 220KV | 14.43 | 2 | 1 | 19.54 | 6.50 | 6.50 | BTCT | 0.20 | 0.20 |  | 6.14 | 20.00 |
| 140 | Km83+118.00 | 57o10'05" | 220V | 8.14 | 2 | 1 | 13.59 | 7.50 | 7.50 | BTCT |  |  | 0.20 | 5.48 | 33.43 |
| 141 | Km87+577.30 | 54o30'52" | 220V | 1.85 | 2 | 1 | 8.33 | 7.00 | 7.00 | BTCT | 0.20 | 0.20 |  | 22.06 | 30.00 |
| 142 | Km87+615.40 | 96o35'27" | 220KV | 3.52 | 2 | 1 | 9.50 | 6.90 | 6.90 | BTCT |  |  | 0.25 | 28.81 | 20.00 |
| 143 | Km87+764.30 | 118o55'32" | 35KV | 1.88 | 3 | 1 | 8.53 | 8.57 | 8.57 | BTCT | 0.20 | 0.35 |  | 75.38 | 8.46 |
| 144 | Km89+146.09 | 64o26'46" | 6KV | 15.77 | 3 | 1 | 24.27 | 8.80 | 8.80 | BTCT |  |  | 0.30 | 19.80 | 25.00 |
| 145 | Km89+498.8 | 70o33'22" | 220V | 4.06 | 2 | 1 | 11.00 | 7.50 | 7.50 | BTCT |  |  | 0.20 | 39.60 | 3.70 |
| 146 | Km91+069.90 | 160o22'54" | 500KV | 0.51 | 4 | 4 | 18.48 | 31.69 | 31.70 | SAT | 6.50 | 6.50 |  | 52.78 | 75.54 |
| 147 | Km92+315.00 | 25o59'50" | 500KV | 1.89 | 4 | 4 | 17.19 | 31.76 | 31.70 | SAT | 5.00 | 5.00 |  | 69.80 | 81.00 |
| 148 | Km93+593.50 | 49o24'46" | 220V | 7.64 | 4 | 1 | 5.77 | 6.58 | 7.22 | BT |  |  | 0.30 | 18.71 | 12.95 |
| 149 | Km93+655.00 | 165o41'42" | 220V | 7.47 | 4 | 1 | 6.60 | 6.87 | 7.13 | BT |  |  | 0.30 | 2.53 | 5.38 |
| 150 | Km93+869.00 | 45o18'08" | 220KV | 12.78 | 3 | 2 | 29.62 | 31.60 | 45.56 | SAT | 5.00 | 5.00 |  | 135.00 | 85.00 |
| 151 | Km93+928.00 | 43o55'58" | 110KV | 7.29 | 4 | 4 | 35.30 | 31.60 | 42.29 | SAT | 5.00 | 5.00 |  | 136.00 | 54.10 |
| 152 | Km95+641.00 | 100o06'35" | 6KV | 7.45 | 3 | 1 | 8.19 | 8.23 | 8.40 | BT |  |  | 0.35 | 11.62 | 37.11 |
| 153 | Km95+641.00 | 68o29'11" | 6KV | 6.22 | 3 | 1 | 6.83 | 10.29 | 11.21 | BT |  |  | 0.35 | 35.46 | 53.24 |
| 154 | Km96+308.00 | 80o05'48" | 6KV | 8.20 | 3 | 1 | 6.83 | 7.86 | 7.86 | BT |  |  | 0.35 | 16.83 | 9.11 |
| 155 | Km97+138.70 | 102o58'59" | 6KV | 9.33 | 3 | 1 | 11.24 | 8.28 | 7.82 | BT |  |  | 0.35 | 57.56 | 34.98 |
| 156 | Km97+440.00 | 91o15'09" | 6KV | 6.41 | 3 | 1 | 8.42 | 8.60 | 9.53 | BT |  |  | 0.35 | 33.83 | 28.92 |
| 157 | Km97+814.90 | 94o08'37" | 6KV | 15.95 | 3 | 1 | 7.56 | 8.68 | 8.73 | BT |  |  | 0.35 | 1.16 | 28.29 |
| 158 | Km97+860.00 | 13o16'29" | 6KV | 10.97 | 3 | 1 | 7.45 | 9.25 | 9.33 | BT |  |  | 0.35 | 12.29 | 3.02 |
| 159 | Km98+840.00 | 9o36'53" | 110KV | 13.03 | 3 | 2 | 7.46 | 17.06 | 17.43 | BT |  |  | 0.40 | 19.30 | 1.55 |
| 160 | Km99+617.00 | 91o43'48" | 15KV | 7.20 | 3 | 1 | 7.73 | 10.64 | 8.50 | BT |  |  | 0.35 | 39.89 | 25.76 |
| 161 | Km100+060.00 | 170o19'27" | 110KV | 5.26 | 3 | 1 | 16.90 | 17.93 | 17.08 | BT |  |  | 0.40 | 0.19 | 26.08 |
| 162 | Km100+000.00 | 112o33'22" | 110KV | 2.02 | 3 | 2 | 12.63 | 30.74 | 29.43 | SAT | 6.43 | 6.43 |  | 37.42 | 204.00 |
| 163 | Km101+373.70 | 96o07'50" | 15KV | 8.77 | 3 | 1 | 7.73 | 9.00 | 8.98 | BT |  |  | 0.35 | 9.28 | 57.17 |
| 164 | Km102+683.00 | 81o31'31" | 35KV | 2.67 | 3 | 1 | 7.90 | 8.50 | 8.50 | BT |  |  | 0.35 | 24.00 | 52.13 |
| 165 | Km103+099.83 | 93o29'13" | 110KV | 6.35 | 3 | 3 | 19.15 | 41.50 | 41.50 | SAT | 3.50 | 3.50 |  | 269.04 | 151.02 |
| 166 | Km103+257.03 | 91o11'14" | 500KV | 18.90 | 12 | 1 | 27.50 | 32.20 | 33.00 | SAT | 9.00 | 9.00 |  | 124.57 | 287.13 |
| 167 | Km103+302.70 | 91o33'10" | 500KV | 18.81 | 12 | 1 | 29.75 | 30.00 | 33.00 | SAT | 9.00 | 9.00 |  | 172.68 | 228.07 |
| 168 | Km104+737.70 | 47o39'00" | 110KV | 1.14 | 3 | 3 | 15.33 | 35.60 | 35.71 | SAT | 3.50 | 3.50 |  | 159.61 | 47.97 |
| 169 | Km105+694.00 | 140o37'17" | 220V | 4.75 | 4 | 1 | 7.10 | 7.30 | 7.30 | BT |  |  | 0.25 | 6.10 | 19.90 |
| 170 | Km106+104.93 | 118o02'22" | 220V | 1.78 | 4 | 1 | 7.05 | 7.30 | 7.30 | BT |  |  | 0.25 | 10.50 | 31.30 |
| 171 | Km106+702.09 | 128o08'25" | 220V | 4.61 | 4 | 1 | 7.10 | 7.30 | 7.30 | BT |  |  | 0.25 | 31.30 | 4.70 |
| 172 | Km106+759.64 | 120o37'50" | 6KV | 4.61 | 3 | 1 | 7.57 | 8.72 | 8.72 | BT |  |  | 0.35 | 25.60 | 50.40 |
| 173 | Km107+491.37 | 20o01'32" | 6KV | 1.04 | 3 | 1 | 6.39 | 8.50 | 8.50 | BT |  |  | 0.35 | 32.50 | 2.10 |
| 174 | Km107+660.42 | 30o14'43" | 220V | 5.09 | 4 | 1 | 4.75 | 5.17 | 5.17 | BT |  |  | 0.25 | 0.50 | 22.20 |
| 175 | Km107+838.43 | 105o56'02" | 220V | 2.52 | 4 | 1 | 6.13 | 7.07 | 7.07 | BT |  |  | 0.25 | 18.90 | 24.80 |
| 176 | Km108+097.41 | 81o21'21" | 220V | 5.61 | 4 | 1 | 6.06 | 7.16 | 7.16 | BT |  |  | 0.25 | 0.70 | 39.50 |
| 177 | Km108+160.40 | 83o32'27" | 6KV | 5.80 | 3 | 1 | 7.28 | 8.50 | 8.50 | BT |  |  | 0.35 | 42.70 | 57.30 |
| 178 | Km108+262.23 | 76o30'48" | 220V | 5.93 | 4 | 1 | 5.59 | 7.00 | 7.00 | BT |  |  | 0.25 | 19.90 | 27.80 |
| 179 | Km108+616.11 | 80o00'36" | 220V | 3.67 | 4 | 1 | 5.60 | 7.15 | 7.15 | BT |  |  | 0.25 | 0.70 | 41.19 |
| 180 | Km109+746.23 | 105o57'49" | 220V | 8.67 | 4 | 1 | 5.50 | 7.00 | 7.00 | BT |  |  | 0.25 | 41.60 | 14.90 |
| 181 | Km109+853.26 | 82o27'55" | 35KV | 3.87 | 3 | 1 | 6.50 | 7.50 | 7.50 | BT |  |  | 0.35 | 78.00 | 7.90 |
| 182 | Km114+938.49 | 73o05'18" | 220V | 20.18 | 4 | 2 | 6.50 | 7.02 | 7.03 | BTCT |  |  | 0.33 | 33.44 | 11.09 |
| 183 | Km119+123.90 | 116o56'38" | 6KV | 12.84 | 3 | 2 | 6.50 | 7.32 | 7.13 | BTCT |  |  | 0.33 | 33.13 | 69.63 |
| 184 | Km119+740.00 | 109o42'19" | 6KV | 19.50 | 3 | 2 | 6.56 | 7.22 | 7.33 | BTCT |  |  | 0.33 | 39.73 | 60.27 |
| 185 | Km120+164.30 | 96o55'24" | 220V | 14.70 | 4 | 1 | 6.65 | 7.12 | 7.16 | BTCT |  |  | 0.33 | 0.12 | 45.54 |
| 186 | Km121+448.46 | 11o30'33" | 220V | 16.95 | 4 | 1 | 6.47 | 7.02 | 7.03 | BTCT |  |  | 0.33 | 41.14 | 8.55 |
| 187 | Km122+270.30 | 121o27'18" | 220V | 15.94 | 4 | 1 | 6.10 | 7.04 | 7.03 | BTCT |  |  | 0.33 | 17.33 | 31.06 |
| 188 | Km123+327.84 | 170o38'13" | 6KV | 10.72 | 3 | 2 | 6.10 | 7.24 | 7.35 | BTCT |  |  | 0.33 | 79.85 | 25.16 |
| 189 | Km124+142.20 | 30o21'10" | 6KV | 7.09 | 3 | 2 | 10.50 | 7.54 | 7.32 | BTCT |  |  | 0.33 | 0.54 | 95.80 |
| 190 | Km124+376.00 | 116o16'02" | 6KV | 6.78 | 3 | 2 | 9.15 | 7.38 | 7.21 | BTCT |  |  | 0.33 | 42.32 | 29.36 |
| 191 | Km126+029.00 | 110o35'28" | 220V | 8.79 | 4 | 1 | 5.32 | 5.22 | 5.44 | BTCT |  |  | 0.29 | 20.20 | 20.20 |
| 192 | Km126+256.80 | 72o30'27" | 6KV | 8.14 | 3 |  | 7.81 | 8.10 | 8.17 | BTCT |  |  | 0.30 | 60.00 | 37.20 |
| 193 | Km126+339.00 | 86o25'29" | 220V | 9.33 | 4 | 1 | 4.80 | 5.27 | 5.40 | BTCT |  |  | 0.30 | 23.50 | 25.25 |
| 194 | Km126+611.00 | 38o35'26" | TT | 8.30 | 1 |  | 4.50 | 5.35 | 5.44 | BTCT | 0.27 | 0.28 |  | 6.40 | 23.00 |
| 195 | Km127+766.50 | 48o58'30" | 220V | 7.07 | 4 | 1 | 6.90 | 7.03 | 7.10 | BTCT |  |  | 0.30 | 7.40 | 34.30 |
| 196 | Km127+961.50 | 86o27'53" | 220V | 11.88 | 3 |  | 5.22 | 5.80 | 5.87 | BTCT |  |  | 0.30 | 20.00 | 31.00 |
| 197 | Km128+207.00 | 23o50'54" | TT BC | 14.32 | 4 | 1 | 6.87 | 7.10 | 7.20 | BTCT | 0.28 | 0.28 |  | 26.17 | 8.50 |
| 198 | Km128+212.50 | 23o50'54" | 220V | 14.06 | 2 |  | 4.92 | 5.81 | 5.87 | BTCT |  |  | 0.30 | 8.50 | 1.80 |
| 199 | Km128+412.00 | 90o00'00" | 6KV | 12.66 | 3 |  | 9.10 | 10.60 | 10.71 | BTCT |  |  | 0.31 | 15.60 |  |
| 200 | Km129+452.50 | 61o21'00" | 15KV | 8.54 | 3 |  | 4.70 | 6.25 | 6.33 | BTCT |  |  | 0.31 | 60.70 | 20.20 |
| 201 | Km129+740.30 | 51o00'00" | 35KV | 6.83 | 3 |  | 8.80 | 10.90 | 11.03 | BTCT |  |  | 0.31 | 8.70 | 46.50 |
| 202 | Km129+874.00 | 19o52'16" | 35KV | 6.66 | 3 |  | 7.42 | 8.01 | 8.14 | BTCT |  |  | 0.31 | 7.00 | 5.65 |
| 203 | Km130+532.40 | 58o46'50" | 35KV | 6.80 | 3 |  | 9.32 | 9.87 | 10.02 | BTCT |  |  | 0.32 |  | 6.16 |
| 204 | Km131+794.14 | 158o00'00" | 220V | 7.73 | 4 | 1 | 6.80 | 6.93 | 7.01 | BTCT |  |  | 0.29 | 7.85 | 1.00 |
| 205 | Km131+896.00 | 19o32'12" | 220V | 8.97 | 4 | 1 | 7.60 | 7.70 | 7.81 | BTCT |  |  | 0.29 | 5.30 | 1.90 |
| 206 | Km132+043.70 | 171o49'06" | 220V | 7.78 | 4 | 1 | 6.60 | 6.65 | 6.72 | BTCT |  |  | 0.29 | 0.90 | 3.90 |
| 207 | Km133+323.70 | 144o40'38" | 15KV | 5.16 | 3 |  | 8.50 | 8.55 | 8.67 | BTCT |  |  | 0.31 | 45.87 | 13.38 |
| 208 | Km133+908.30 | 68o00'00" | TTBC | 5.97 | 2 |  | 5.40 | 6.10 | 6.00 | BTCT | 0.28 | 0.30 |  | 35.35 | 35.00 |
| 209 | Km133+912.00 | 68o00'00" | 220V | 6.02 | 4 | 1 | 6.70 | 6.95 | 7.00 | BTCT |  |  | 0.30 | 15.86 | 14.50 |
| 210 | Km134+934.00 | 33o05'00" | TT | 5.58 | 12 | 2 | 5.60 | 6.30 | 6.35 | BTCT | 0.27 | 0.28 |  | 15.90 | - 13.70 |
| 211 | Km135+103.30 | 93o20'00" | 220V | 6.31 | 4 | 1 | 7.30 | 7.45 | 7.47 | BTCT |  |  | 0.29 | 4.00 | 52.00 |
| 212 | Km135+552.00 | 115o25'45" | 220V | 5.59 | 4 | 1 | 5.95 | 6.11 | 6.07 | BTCT |  |  | 0.29 | 7.40 | 50.20 |
| 213 | Km136+894.00 | 117o21'08" | 220V | 7.73 | 4 | 1 | 4.10 | 6.35 | 6.24 | BTCT |  |  | 0.29 | 48.00 | 12.00 |
| 214 | Km137+692.33 | 91o50'29" | 15KV | 4.24 | 3 |  | 8.95 | 9.30 | 9.25 | BTCT |  |  | 0.31 | 51.30 | 0.90 |
| 215 | Km138+361.30 | 125o24'00" | 15KV | 4.08 | 3 |  | 9.00 | 10.10 | 10.15 | BTCT |  |  | 0.30 | 39.50 | 33.00 |
| 216 | Km139+118.20 | 146o24'23" | 220V | 3.29 | 4 | 1 | 6.00 | 6.13 | 6.00 | BTCT | 0.27 | 0.26 |  | 3.00 | 21.00 |
| 217 | Km139+156.55 | 60o00'00" | 220V | 3.18 | 4 | 1 | 6.45 | 7.04 | 6.95 | BTCT |  |  | 0.28 | 19.00 | 23.00 |
| 218 | Km139+166.57 | 60o00'00" | 35KV | 3.23 | 3 |  | 7.30 | 8.32 | 8.47 | BTCT |  |  | 0.30 | 25.00 | 48.24 |