Meeting Memo

| Date | 18th June, 2015 |
| --- | --- |
| Time | 15:30-16:30 |
| Venue | PMUTL Office |
| Participants | Mr. Tu (Director, PMD1), Mr. Tam (Deputy Director, PMD1, In-charging to Survey) |
|  | Maeda (NK-KR), Ms Bang (NKV), Ms Lan (NKV) |
| Items Discussed | See below |

Items Discussed

1. Draft Overall Work Schedule NK explained the draft overall work schedule as attached. Mr. Tu asked NK about necessary arrangements by PMUTL in the prior survey works. NK explained the followings: - After receiving NTP, NK will issue a request letter for hand-over. - After handing-over, NK will submit the work plan and obtain the approval from PMUTL. Mr. Tu agreed to perform the above arrangement. Mr. Tu explained that PNUTL issue the NTP in 19th June or early next week. 2. Work Plan of Bridge Design Team NK explained Mr. Tu the following work plan in the bridge design team: - Mobilizing 1 to 2 bridge engineers from BRITEC to the Project Office (permanent) to work in preparation of design criteria, bridge planning, technical specifications, etc. with other design teams. - Mobilizing bridge engineers from BRITEC to the Project Office (permanent) to work in designing of steel box girder (fewness type9 and rotation piles in cooperation with the international engineers. - Other remaining bridge engineers from BRITEC will be mobilized in his head office to work in detailed engineering design by utilizing man-power, facilities and QA/QC system in BRITEC. Mr. Tu agreed the above work plan in principle but requested to submit the detailed work plan. NK agreed to submit the detailed work plan as a part of IC/R.