2015/7/7

借上外注付託作成依頼

作業科目	：	JA15R1003

案件名	：	ハノイ環状3号線建設事業 (Hanoi City Ring Road No. 3 Construction Project)

業務段階	：	実施設計

作業場所	：	ベトナム国ハノイ市

要員氏名	：	Sthapit Naresh

担当業務	：	I02: Highway/Pavement Engineer

派遣期間	：	①2015/07/20-2015/08/18 (1.0M/M)

②2015/09/03-2015/11/02 (2.0M/M)

勤務時間	：	元契約書の規定に準じ、44時間/週とする

(月-金：8:00-12:00、13:00-17:00)

(土：8:00-12:00)

報酬	：	800,000円/月

現地PIT	：	元契約の規定に準じ、免除

日当宿泊	：	NK社員と同じ

旅行保険	：	NK付保

航空券	：	NK支給(本人購入後請求でも良い)

査証	：	NK手配

特記事項	：	a.本付託と実績派遣期間が異なる場合も、M/Mが変らない限り契約変更はしない

b.航空券の種別は社内規定に準じ、エコノミークラスとする

c.航空券の代金は元契約の単価(238,000円/往復)を上限とする。

d.派遣期間①の復路、②の往路に係る旅費・航空券代は印国北東州調査負担とする。

外注付託書に添付する案件概要・業務内容：次頁以降参照

- Project Location Map

- Main Project Features

| No. | Item | Main Features |  |  |
| --- | --- | --- | --- | --- |
|  |  | Stage 1: Initial Stage (The Project) |  | Stage 2: Ultimate Stage |
| 1 | Beginning Point (BP) | KM0+130, North side of the existing Mai Dich Flyover |  |  |
| 2 | End Point (EP) | KM5+493.7, South side of the existing Thang Long Bridge |  |  |
| 3 | Road Length | 5.364km |  |  |
| 4 | Road Classification | Expressway Class A, Grade 100 |  |  |
| 5 | Design Speed | 100km/hr |  |  |
| 6 | Nos. of Lane | 4 lanes |  |  |
| 7 | Road Width | 24.0m |  |  |
| 8 | Cross Section Elements | 0.5m+2.5m+2@3.75m+0.75m+1.5m+0.75m+2@3.75m+2.5m+0.5m |  |  |
|  |  | - Carriageway : 4@3.75m= 15.0m |  |  |
|  |  | - Outer Safe Line : 2@2.50m= 5.0m |  |  |
|  |  | - Median : 1@1.50m= 1.5m |  |  |
|  |  | - Inner Safe Line : 2@0.75m= 1.5m |  |  |
|  |  | - Concrete Barrier : 2@0.50m= 1.0m |  |  |
| 9 | Interchange (IC) | 1 Interchange |  | 2 ICs (Half-diamond) |
|  |  | South Thang Long IC |  | - Hoang Quoc Viet IC |
|  |  | - IC Type: Half-diamond |  | - Co Nhue IC |
|  |  | - Rampway: 1 lane (Width: 7.0m (0.5m+2.5m+3.5m+0.5m)) |  |  |
| 10 | Viaduct | Total Length: 4.803km |  |  |
|  |  | Superstructure |  |  |
|  |  | - Typical Type: PC Super T Girder (Span Length: 30-40m) |  |  |
|  |  | - At Hoang Quoc Viet/Co Nhue Intersections: Steel Box Girder |  |  |
|  |  | (Fewness Type, Span Arrangement: 63m+78m+63m) |  |  |
|  |  | Substructure |  |  |
|  |  | - All Sections: One Column RC Pier |  |  |
|  |  | Foundation |  |  |
|  |  | - Standard Section : RC Bored Pile |  |  |
|  |  | - Narrow Section : Rotation Steel Pile |  |  |
| 11 | Pavement Structure | Ultra-thin Bonded Wearing Course, t=2cm |  |  |
|  |  | (Urban Road: Porous Course, t=4cm) |  |  |
| 12 | Auxiliary Works | Retaining wall, drainage system, lighting system, plants, ditch, noise |  |  |
|  |  | barrier and preparation works for future installation of ITS equipment. |  |  |
|  |  | Urban Road: Improvement of existing pavement after construction, |  |  |
|  |  | restoration of existing drainage system and road lighting. |  |  |
| Typical Cross Sections |  |  |  |  |
| Approach Road (At Beginning Point) |  |  | PC Super T Girder |  |
| Approach Road (At End Point) |  |  | Steel Box Girder (Fewness Type) (At Intersections) |  |

- Overall Work Schedule

- Organization Structure of Consultant Team

- Work Responsibility Matrix

- Methodology (Responsibility Tasks)

Task 2.1	Review preliminary design

We will review the relevant documents in the Project with our professional experiences especially the preliminary design in the F/S stage to take cognizance of the current arrangement in the Project, extract the key issues which materially affected to the Services and propose our measures.

We will compile our review results in a Review Report and discuss and obtain the agreement with relevant organizations on the fundamental conditions and our approach in the Services.

We propose the main documents and subjects to the review works in the followings.

Main Documents

F/S Report (Oct. 2013)

EIA Report (Decision No. 1093/QD-BGTVT dated 25th Apr., 2013)

MOT Project Appraisal Report (Document No. 1006/KHDT dated 3rd Sep., 2013)

MOT Approval, Project Investment (Decision No. 2660/QD-BGTVT dated 3rd Sep., 2013)

MOT Approval, Bidding Plan (Decision No. 542/QD-BGTVT dated 26th Feb., 2014)

Main Subjects

Comments raised by relevant organizations in the F/S stage1)

Geographical features in the Project area

Accuracy of survey reports and data

Design criteria and conditions

Alignment and design controls

Typical cross sections

Structural types of viaduct

Girder election methods and detour plan

Construction contract packaging

Stage construction plan

Right of way acquisition situations

Environmental management plan

Construction quantity elements and unit prices

Note 1):	Refer to Section III, Document No. 1006/KHDT dated 3rd Sep., 2013

Task 2.2	Establish detailed engineering design framework

We will establish the detailed engineering design framework which consists of the primary matters for execution of the Services and obtain the approval from relevant organizations.

The main contents of the detailed engineering design framework are in the followings:

Project Implementation Program (I/P);

Updated work schedule of the Services;

Form of letters reports and drawing frame

Updated applicable technical standards for the Project1);

Form and content of B/Q items, cost estimate and procurement documents.

Note 1):	Decision No. 1502/QD-BGTVT dated 27th June, 2012

Task 3.5	Conduct drainage analysis

The following methodology is prepared on the conditions that our proposed hydrological survey  will be agreed with PMUTL in the contract negotiation.

In relation with the “Task 4.1: Conduct Highway Design” and “Task 4.2: Conduct Bridge design”, we will conduct the drainage analysis in consideration of overall drainage system between the Project road and the existing Pham Van Doing Street.

Based on the hydrological survey results, we will conduct the following works:

Determine rainfall intensity in accordance with TCVN5729-2012 (25 years return period)

Study on general layout of drainage system

Determine catchment area and volume of flow out

Based on the results, we will conduct the drainage design in “Task 4.1: Conduct Highway Design”.

Task 4.1	Conduct highway design

(1)	Geometric Design Criteria

We will establish the geometric design criteria in accordance with the updated applicable technical standards in “Task 2.2: Establish D/D Framework” and obtain the approval from relevant organizations.

The main technical standards in the geometric design criteria are in the followings:

TCVN5729-2012: Expressway Design Standards

TCVN-4054-2005: Highway Design Standards

22TCN273-2001: Highway Design Standards (Intersection)

TCXDVN104-2007: Urban Road Design Standards

Other relevant Vietnamese technical standards, AASHTO, etc.

(2)	Typical Cross Sections

We will determine the detailed typical cross sections in accordance with the review results in “Task 2.1: Review Preliminary Design” and obtain the approval from relevant organizations.

We will prepare the detailed typical cross sections taking into account the following points:

Road Width of Pham Van Dong Street in Stage 1

Stage Construction Plan

(3)	Alignment Design

We will conduct the alignment design by VN Road in accordance with the review results in “Task 2.1: Review Preliminary Design” and obtain the approval from relevant organizations.

We will identify the detailed design controls again by site investigations, survey results in the Services, relevant project documents and meetings with stakeholders and finalize the alignment design.

We will conduct the alignment design taking into account the following points:

Avoidance of Land Acquisition and Resettlement in Stage 1

Coordination with Relevant Cross Road and Metro Line Projects

Task 3.4: Conduct Existing Utilities Survey

Task 4.2: Conduct Bridge Design

Task 4.6: Conduct Road Safety Audit

(4)	Interchange Plan

We will conduct the following IC planning and obtain the approval from relevant organizations:

South Thang Long IC (Stage 1): Basic Design

Hoang Quoc Viet and West Thang Long ICs (Stage 2): Concept Design

The interchange design of South Thang Long IC (F/S Stage) is shown below

| Plan | Cross Sections |
| --- | --- |

Source: F/S Report, PMUTL

Figure   Interchange Plan of South Thang Long IC (F/S Stage)

(5)	Road Structure Design

We will conduct the road structure design of the Project component such as the retaining wall at the embankment sections, pavement structure, etc. and obtain the approval from relevant organizations.

The pavement structure of Project road (F/S stage) is shown below.

| HRR3 | Rampway | Pham Van Dong Street (Stage 1) |
| --- | --- | --- |
| Elastic Modules, Eyc=200 MPa | Elastic Modules, Eyc=196 MPa | --- |

Source: F/S Report, PMUTL

Figure   Pavement Design of Project Road (F/S Stage)

(6)	Auxiliary Works

We will conduct the design of auxiliary works of the Project component such as the curb, sidewalk, drainage structure, lane markings, traffic sign, tree plantings, etc.

(7)	Drawings and Quantity Taking-off

We will prepare the drawings of all highway design by AutoCAD software in consistency with the scale of topographic surveys.  As for the work quantity, we will take it off from the design drawings and compile as the work quantity calculation sheets with formula.

(8)	Reporting

We will compile all of highway design results as a part of Draft Final Design Report and submit it for appraisal works.  After agreed on the appraisal results among relevant organizations, we will revise the highway design and re-submit as a part of Final Design Report.

Task 4.4	Conduct traffic management system and facilities design

We will conduct the design of typical traffic management facilities such as lane markings, traffic signs, barriers etc. in “Task 4.1: Conduct Highway Design” and “Task 4.2: Conduct Bridge Design”.

In this Task, we will conduct the design on the specific issues extracting in the following tasks:

Task 4.5: Review O&M Plan

Task 4.6: Conduct Road Safety Audit

(1)	Traffic Management System and Facilities

(a)	Preparation Works for Future Installation of ITS Equipment

In accordance with “Task 4.5: Review O&M Plan”, we will design the preparation works to ensure future installation of ITS equipment such as conduit pipe, cable rack, handhole and support for pole, etc.

The preparation works for future installation of ITS equipment (example) are shown below.

Source: Da Nang - Quang Ngai Expressway Construction Project, Nippon Koei., Co. Ltd.

Figure   Preparation works for Future Installation of ITS Equipment (Example)

(b)	Road Lightings

We will conduct the following road lighting design both of HRR3 and the restoration works of Pham Van Dong Street in relation with EVN/Hanoi Power Company:

Plan the power receiving points along/near the Project road

Study on application of LED ramps to minimize CO2 emission and life cycle cost

Calculate the luminance to design the road lighting layout

Calculate the loading to design the required capacity of power receiving points and cables

(3)	Road Safety Facilities at Specific Locations

In accordance with “Task 4.6: Conduct Road Safety Audit”, we will design the necessary road safety facilities at existing Mai Dich IC (at grade) and the small horizontal curve radius near the end point.

The warning sign (example) is shown below.

| Color Pavement | Electric Signboard/Traffic Sign | Traffic Sign/Lane Marking |
| --- | --- | --- |
|  |  | (Guide Type) |

Source: Metropolitan Expressway Company Limited, Japan

Figure   Photo: Warning Sign (Example)